|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **1** | **2** | **3** | **4** | **5** | **6** |
| **Week starting:**  **11/9/23** | **Week starting:**  **18/9/23** | **Week starting:**  **25/9/23** | **Week starting:**  **2/10/23** | **Week starting:**  **9/10/23** | **Week starting:**  **16/10/23** |
| **work on:**   * **Project Spec** * **Use cases / requirements.** * **Design requirement.** * **Database.** | **work on:**   * **Use case** * **Deployment issues git hub (JJ)** | **work on:**   * **First draft database design due (EB) Friday 27/9/23.** * **Deployment issues git hub (JJ)** | **Sprint one start:**   * **Use case 1, back-end programming (EB).** * **Use case 1, front end design (LC).** | **Sprint one due:**   * **Use case 1, back-end programming (EB).** * **Use case 1, front end design (LC).** * **FE and back end integrated (KOB).** | **Sprint two start:**   * **Use case 2, back-end programming (EB).** * **Use case 2, front end design (LC).** |
| **7** | **8** | **9** | **10** | **11** | **12** |
| **Week starting:**  **23/10/23** | **Week starting: 30/10/23** | **Week starting:**  **6/11/23** | **Week starting: 13/11/23** | **Week starting:**  **20/11/23** | **Week starting:**  **27/11/23** |
| **Sprint two due:**   * **Use case 2, back-end programming (EB).** * **Use case 2, front end design (LC).** * **FE and back end integrated (KOB).** | **Reading** | **Sprint three start:**   * **Use case 3, back-end programming (EB).** * **Use case 3 and 4, front end design (LC).** |  | **Sprint three due:**   * **Use case 3 back-end programming (EB).** * **Use case 2, front end design (LC).**   **FE and back end integrated (KOB** | **Deployment and testing**  **Deployment (JJ)** |
| **13** |  |  |  |  |  |
| **Week starting:**  **4/12/23** |  |  |  |  |  |
| **Presentations and project signoff**  **(EB/LC/KOB/JJ)** |  |  |  |  |  |